## Slide 1: Justin Le 9/18/2026
Attempted run through of MCT
  Figured out where things are
  And where documentation is
Hydra installed, still need dependencies
HFSS machine in 443 is offline and can’t be logged in
Need elevated perms for hydra python dependencies
Waiting on meeting with Dhruva for more details about test setup
Meeting with Dhruva, reviewing documentation about test setups and Lithium Pins
  After that aim to get MCT bench setup
Install hydra on the 443 machine
More freshman to onboard
Upcoming Deliverables​ | Planned​ | Revised​ | Remaining​
Re run MCT | 9/21 | N/A | 8hrs
Re run SCT 1 | 9/30 | N/A | 30hrs
Ground Station PC test | 9/23 | N/A | 26hrs
SCT 2 | 10/31 | N/A | 27hrs
COMMs
Notes: Notes
Accomplishments: These should be high level and focus on what you accomplished in the past week.
Plans for the Week: Focus on the tasks you will be working on this week
Issue Impeding Progress:
  List any items that are blocking your tasks.
  Specifically focus on what you need from others.
  You don’t need to list items such as other classes where others cannot help resolve the issue
Upcoming deliverables
  In this section you should provide a longer term (4 week) forward looking view
  What are the key items on your schedule that need to be completed in the next month
Color Code
  Green – overall on track and deliverables on track for upcoming deliverables
  Yellow – Concerns about current status and about the ability to deliver current deliverable on time
  Red – “I need help” things are falling apart and deliverables have missed the planned deadline.