## Slide 1: Justin Le 10/5/2026
Midsemester report
Read through SCT1 procedures
Updated GNU on personal computer from MAXWELL
Practice runs of SCT1
  3 commands are missing compared to procedure
3 SCT commands are missing on Hydra end
SCT 2 procedure write ups
Poking around GNU
  what needs to be modified for swarm ex?
SCT 1 full run through when the three commands are developed
Upcoming Deliverables​ | Planned​ | Revised​ | Remaining​
Re run MCT | 9/21 | 10/5 | 0hr
Re run SCT 1 | 9/30 | 10/20 | 20hrs
Ground Station PC test | 9/23 | 10/23 | 22hrs
COMMs
Notes: Notes
Accomplishments: These should be high level and focus on what you accomplished in the past week.
Plans for the Week: Focus on the tasks you will be working on this week
Issue Impeding Progress:
  List any items that are blocking your tasks.
  Specifically focus on what you need from others.
  You don’t need to list items such as other classes where others cannot help resolve the issue
Upcoming deliverables
  In this section you should provide a longer term (4 week) forward looking view
  What are the key items on your schedule that need to be completed in the next month
Color Code
  Green – overall on track and deliverables on track for upcoming deliverables
  Yellow – Concerns about current status and about the ability to deliver current deliverable on time
  Red – “I need help” things are falling apart and deliverables have missed the planned deadline.